## Slide 1: Atlas automated 70% of Tier-1 support by month end
01 · MONTH ONE ON ATLAS
70.1%
Tier-1 automation, final week
67.9% August average; 70% reached from 27 Aug
7.41 min
Avg handle time, final week
8.05 min in week 1; −35% vs Northstar’s pre-launch baseline
83.7
CSAT, final week
80.8 in week 1; +12 pts vs Northstar’s pre-launch baseline
99.85%
Availability, August
Dips on 9 Aug (catalogue sync) and 21 Aug (promotion traffic)
In-month figures are measured from August data (week 1 = 1–7 Aug; final week = 25–31 Aug). The −35% and +12-point figures compare against Northstar’s pre-launch baselines, which are not in the August dataset.
Notes: Open with the outcome, and give the caveat in the same breath. 70% of Tier-1 volume is the month-end figure: the August average is 67.9%, and 70% was first reached on 27 Aug. Handle time and CSAT improved within the month; the headline −35% and +12 points depend on Northstar’s own pre-launch baselines, which we will validate together. Availability was 99.85%, with two named dips: the catalogue sync on 9 Aug and the promotion traffic on 21 Aug.

## Slide 2: Quality improved every week; adoption is still rising
02 · WHAT THE NUMBERS MEAN
Answer quality by week
Chart: 
| Week 1 | Week 2 | Week 3 | Final week
Grounded answers (92.2% → 96.0%) | 92.2 | 93 | 94 | 96
Eval pass rate (91.4% → 94.8%) | 91.4 | 92.3 | 93.4 | 94.8
Adoption is still rising
Automation 65.8% → 70.1% from week 1 to the final week, with no plateau yet.
Fewer handoffs to agents
Escalations 14.2% → 11.5% as grounding improved after the 24 Aug knowledge refresh.
Availability missed 99.9% most days
Met on 4 of 31 days, all in the final week. Cause under review (next slide).
Requests per ticket 4.6 → 6.2
Worth a joint review, not an alarm: longer conversations, repeat contacts or non-ticket traffic.
Notes: Quality moved in one direction all month: grounding 92.2% to 96.0%, eval pass 91.4% to 94.8%, escalations 14.2% to 11.5%. Automation is still climbing, so the 70% is not a ceiling. Two honest flags: availability met 99.9% on only 4 days, which the next slide addresses, and requests per ticket rose from 4.6 to 6.2. That second one is for a joint review: it could be longer conversations, repeat contacts or traffic that isn’t tied to a ticket.

## Slide 3: Find the cause before buying capacity
03 · RELIABILITY AND COST
Availability averaged 99.85% and fell short of 99.9% on 27 of 31 days, not only on the two incident days. Daily metrics can’t show why, so we diagnose from deployment telemetry before changing capacity.
RECOMMENDED NOW
Diagnose and tune
Review deployment telemetry together
Retune scale-up; pre-warm before promotions
Bill stays ~$1.4k/month at current traffic
ONLY IF THE DATA SHOWS IT
Always-on capacity for Atlas alone
~$5.8k/month
~$8.8k/month with EU-only placement
Justified only if scale-up is driving the misses
WITH EXPANSION
Shared five-brand deployment
Always-on capacity shared by five brands
~$1.2k–1.8k per brand per month
Baseline capacity is affordable once shared
Capacity figures at Fireworks list rates as of 5 Oct 2026; contracted terms may differ.
Notes: Be precise about what we know. Availability averaged 99.85% and missed 99.9% on 27 of 31 days, 25 of them outside the two incidents, so this is not just the burst days. At 19,000 to 31,000 requests a day Atlas is unlikely to sit idle at zero for long, so we should not assume cold starts are the cause. The next step is the deployment telemetry: scale-up events and error codes by hour. Meanwhile we retune scale-up thresholds and pre-warm before planned promotions. Always-on capacity for Atlas alone would cost about $5.8k a month, $8.8k with EU-only placement; we would only recommend it if the telemetry shows scale-up is driving the misses. On the shared deployment the same capacity is about $1.2k to $1.8k per brand.

## Slide 4: One base, one adapter per brand, data kept apart
04 · EXPAND, AND HOW
SHARED DEPLOYMENT
Open-weight base model
Atlas
Existing adapter, unchanged
Brand adapter
Knowledge index
System prompt
Ridgeline
New adapter (pilot)
Brand adapter
Knowledge index
System prompt
Halden
New adapter; own deployment when volume justifies
Brand adapter
Knowledge index
System prompt
Polar
New adapter
Brand adapter
Knowledge index
System prompt
Harbour & Hide
New adapter
Brand adapter
Knowledge index
System prompt
Data isolation
Each brand’s catalogue sits in its own knowledge index; each adapter is trained on that brand’s transcripts.
Why not reuse Atlas with a new prompt?
Atlas’s tone and return policies are learned into its adapter and would leak into other brands.
Why not five separate models?
Five deployments to run and retrain, and the smaller brands lack the data to train them well.
Notes: The architecture: one open-weight base model on a shared deployment, one adapter per brand for tone and policy, and a separate knowledge index and system prompt per brand. Atlas’s adapter moves over unchanged. Data isolation sits where it matters, in each brand’s index and adapter. Halden, the largest brand, can move to its own deployment once its volume keeps capacity busy. Why not reuse Atlas with a new prompt: its tone and return policies are learned and would leak. Why not five separate models: five deployments to run and retrain, and the smaller brands don’t have enough transcripts.

## Slide 5: Ridgeline pilot: two arms, agreed criteria
05 · PILOT
Ridgeline is closest to Atlas in product and customer, uses the same Zendesk tooling and runs at moderate volume, so it tests tone and return-policy transfer with limited exposure.
ARM A · LOWEST COST
Base model + Ridgeline prompt + Ridgeline knowledge index
No brand-specific training. If it clears every criterion, no adapter is needed.
ARM B · BRAND-TUNED
Base model + Ridgeline adapter + prompt + knowledge index
Tone and policy learned from Ridgeline transcripts.
Success criterion (four weeks) | Target
Grounded answers | ≥ 95%
Eval pass rate | ≥ 93%
Escalation rate | ≤ 12%
CSAT | ≥ Atlas final week (83.7)
P95 latency | ≤ 1.3 s through one promotion peak
Evidence for wave 2: one arm clears every criterion, the arm is chosen on quality, and Ridgeline’s handle-time and CSAT baselines are captured before launch so the uplift is measured directly.
Notes: The pilot is designed so the cheapest option gets a fair test. Arm A uses no brand-specific training; if it clears every criterion, we skip the adapter. Arm B adds a Ridgeline adapter. Both run for four weeks against criteria we agree today. We also capture Ridgeline’s baselines before launch, so we can measure the uplift directly rather than rely on supplied figures.

## Slide 6: From pilot to five brands by mid-2027
06 · SEQUENCE AND BUDGET
Oct 2026
Executive review, sponsor, dependencies
Nov 2026
Shared deployment live; Atlas parity; Ridgeline adapter
Nov–Dec
Ridgeline pilot, four weeks
Jan 2027
Readout and wave-2 decision
Q1 2027
Halden and Polar
Q2 2027
Harbour & Hide
Pilot window
~$5.8k–8.8k/month for the shared deployment (EU-only placement is the upper figure). Adapter training cost is immaterial.
Steady state
One always-on deployment shared by Atlas, Ridgeline, Polar and Harbour & Hide; a second for Halden once its volume justifies it.
Migration overlap
Atlas runs on both deployments while it moves over. Budgeted in weeks, not months.
Notes: Sequence: agree the sponsor and dependencies this month, stand up the shared deployment and prove Atlas parity in November, run the Ridgeline pilot through December, read out in January, then Halden and Polar in Q1 and Harbour & Hide in Q2. Budget: the shared deployment runs at about $5.8k a month, $8.8k with EU-only placement, during the pilot; training cost is immaterial. In steady state one deployment is shared by four brands, with a second for Halden when its volume justifies it. The overlap while Atlas moves is budgeted in weeks.

## Slide 7: The rollout must not stall at one brand
07 · BIGGEST RISK AND WHAT WE’RE ASKING FOR
BIGGEST RISK
Without group-level sponsorship the rollout stays with Atlas, and shared capacity never carries enough volume to make per-brand cost efficient.
MITIGATION
Name a group sponsor at this review
Agree the Ridgeline pilot criteria together
Size shared capacity alongside a second brand
KEY MESSAGES
01
Month one delivered: 70% of Tier-1 automated by month end, faster and better-rated.
02
Quality improved every week, and the evidence is in your dashboard.
03
99.85% today: we find the cause in telemetry before buying capacity.
04
One base, one adapter per brand: each brand keeps its voice and its data.
05
We’re asking for a group sponsor today and Ridgeline as the pilot.
Notes: Close on the one risk that matters: if group sponsorship doesn’t happen, the rollout stays with Atlas and the shared capacity never pays for itself. Ask for three things: a named group sponsor, joint agreement on the Ridgeline criteria, and shared capacity sized alongside a second brand, based on what the telemetry shows. Then land the five messages.